**Rough schedule estimate for core/extra features of Canvas desktop app:**

These are the core features that I would like to add to this project, in order of highest to lowest priority:

1. Make the user interface look and function according to how I determine would be intuitive and user-friendly, while considering input from various sources such as other Windows app designs, and people who’s advice I solicit;
2. Add a feature which, upon starting the app, forces the user to log in with his or her Canvas credentials if they are not authenticated, signs them out when the app is closed, and provides the option to remember a user’s credentials between sessions;
3. Add a feature which allows the user to upload files from their workstation to Canvas from within the app, which in turn would allow the user to add images/other files to web pages while editing them from the app;
4. Add a feature which would allow for the addition of freshly created pages to existing classes;
5. The course syllabus is added automatically when the course is created, so we will not have to add the option to create it manually

Next, these are the extra features, in order of highest to lowest priority:

1. Add the ability to send Canvas messages from within the app;
2. Add the ability to post grades/grade comments from within the app;
3. Add the option to download class grades into an Excel/CSV file

My current timeline estimate for the core features is this:

1. Developing the user interface should take no more than one (1) week;
2. Developing user authentication should take no more than three (3) weeks;
3. Developing file upload feature should take no more than two (2) weeks;
4. Developing the page addition feature should take no more than one (1) week;